Requirement Specification and Design Document

1. Project Overview

Glasgow Code Learning requires a console-based games application designed to entertain users with various games. The program will allow users to record high scores, view rankings, and export scores to a CSV file. The Agile methodology will be applied to the project, focusing on iterative development.

2. Functional and Non-Functional Requirements

Functional Requirements

- Users input their names before playing a game.

- A menu-driven system allows users to choose from available games.

- Each game has a brief description displayed before it starts.

- The program records the top 10 scores with the corresponding usernames.

- Scores are sorted from highest to lowest.

- Users can export the scores and names to a CSV file.

- The program maintains score data between sessions.

- A user-friendly interface for ease of navigation.

Non-Functional Requirements

- The application must be efficient in handling user inputs.

- Data persistence should be ensured using a suitable storage method (e.g., text files or databases).

- The program should provide a seamless and intuitive experience.

- The system must be portable and run on various operating systems.

- Security must be ensured for stored scores and usernames.

3. Project Plan

Main Tasks

- Analysis and Design

  - Requirement specification

  - Data structure planning

  - User Interface design

- Development

  - Implement menu-driven interface

  - Implement games and scoring system

  - Implement high-score tracking

  - Implement CSV export functionality

- Testing and Debugging

  - Unit testing for each function

  - User acceptance testing

- Deployment and Documentation

  - User guide documentation

  - Final deployment and review

Timescales and Milestones

| Task | Duration | Milestone |
| --- | --- | --- |
| Requirement Specification | 1 week | Initial Draft Complete |
| UI & Data Structure Design | 1 week | UI Wireframe Ready |
| Development | 3 weeks | Core Features Implemented |
| Testing & Debugging | 2 weeks | All Bugs Fixed |
| Deployment & Documentation | 1 week | Final Submission |

4. Design

4.1 User Interface Design (Wireframe)

- Main Menu:

  - Option to select a game

  - View high scores

  - Export scores to CSV

- Game Screen:

  - Game description displayed

  - Score tracking enabled

- High Score Screen:

  - Displays top 10 scores sorted in descending order

4.2 Data Dictionary

| Data Item | Format | Description |
| --- | --- | --- |
| Username | String | Name of the player |
| Score | Integer | Player’s game score |
| Game Title | String | Name of the selected game |

4.3 Structure Chart

Main Menu

├── Select Game

|     ├── Display Game Description

|     ├── Play Game

|     ├── Store Score

├── View High Scores

├── Export Scores to CSV

4.4 Pseudocode

BEGIN

DISPLAY "Welcome to the Glasgow Code Learning Game App!"

REPEAT

DISPLAY "1. Play Game"

DISPLAY "2. View High Scores"

DISPLAY "3. Export Scores to CSV"

DISPLAY "4. Exit"

GET user_choice

IF user_choice == 1 THEN

DISPLAY game_list

GET game_choice

DISPLAY game_description

PLAY selected_game

GET user_score

UPDATE high_scores(user_name, user_score)

ELSE IF user_choice == 2 THEN

DISPLAY sorted_high_scores

ELSE IF user_choice == 3 THEN

EXPORT high_scores_to_CSV()

ENDIF

UNTIL user_choice == 4

END