Waterfall Exercise

Using the Waterfall methodology generate a WBS & Gnatt Chart for Making Cup of Tea

Include duration for each item and a Resources List with costs

Work Breakdown Structure (WBS):

1. Requirement Analysis

1.1 Determine tea type (e.g., black, green, herbal)
1.2 Identify utensils (e.g., kettle, mug, spoon)
1.3 Check ingredients (tea, water, milk, sugar, etc.)

2. Design

2.1 Design process steps for making tea
2.2 Plan resource allocation

3. Implementation

3.1 Boil water
3.2 Add tea to cup (tea bag or leaves)
3.3 Pour hot water into the cup
3.4 Add additional ingredients (milk, sugar)
3.5 Stir tea

4. Testing

4.1 Taste the tea for quality (correct sweetness, strength)

5. Documentation

5.1 Write instructions for future tea-making
5.2 Review steps for completeness

Gnatt Chart:

| Task | Duration | Start Date | End Date | Dependency |
| --- | --- | --- | --- | --- |
| Requirement Analysis | 5 minute | Day 1, 08:00 | Day 1, 08:05 | None |
| Design | 3 minutes | Day 1, 08:05 | Day 1, 08:08 | Requirement Analysis |
| Boil Water | 5 minutes | Day 1, 08:08 | Day 1, 08:13 | Design |
| Add Tea to Cup | 1 minute | Day 1, 08:13 | Day 1, 08:14 | Boil Water |
| Pour Hot Water | 1 minute | Day 1, 08:14 | Day 1, 08:15 | Add Tea to Cup |
| Add Ingredients | 2 minutes | Day 1, 08:15 | Day 1, 08:17 | Pour Hot Water |
| Stir Tea | 1 minute | Day 1, 08:17 | Day 1, 08:18 | Add Ingredients |
| Testing | 2 minutes | Day 1, 08:18 | Day 1, 08:20 | Stir Tea |
| Documentation | 5 minutes | Day 1, 08:20 | Day 1, 08:25 | Testing |

Resource List with Costs:

| Resource | Unit Cost. | Quantity Used. | Total Cost |
| --- | --- | --- | --- |
| Tea Bags/Leaves | £0.10 each. | 1 | £0.10 |
| Water | £0.002 per liter | 0.25 liters | £0.001 |
| Electricity for Kettle | £0.15 per use | 1 | £0.15 |
| Milk (optional) | £0.05 per serving | 1 serving | £0.05 |
| Sugar (optional) | £0.01 per serving | 1 serving | £0.01. |
| Spoon | £0.20 each | 1 | £0.20 |
| Mug | £1.00 each. | 1 | £1.00 |
| Documentation Paper | £0.10 per page | 1 page | £0.10 |

Total Cost: £1.61 (includes items like the mug and spoon).