Project Management Submission – Spreadsheet

You need a spreadsheet for project management submission, likely containing:

- Task List with start/end dates and durations

- Sprint Breakdown (tasks per sprint)

- Resource Allocation (who is responsible for what)

- Budget Tracking

1. Task List & Timeline (Gantt Chart Format)

A table listing project tasks, their start and end dates, and durations. This helps visualize the project schedule.

| Task | Start Date | End Date | Duration (Days) |
| --- | --- | --- | --- |
| Requirement Gathering | June 1 | June 5 | 5 |
| Design Navigation Menu | June 6 | June 12 | 7 |
| Plan Product Categories | June 13 | June 19 | 7 |
| Development of Display | June 20 | July 15 | 25 |
| Implement Search Features | July 16 | July 25 | 10 |
| Testing and Debugging | July 26 | Aug 5 | 10 |
| Deployment and Launch | Aug 6 | Aug 31 | 25 |

2. Sprint Breakdown

Each sprint should list tasks assigned to it.

| Sprint | Task | Assigned To | Status |
| --- | --- | --- | --- |
| Sprint 1 | Design Navigation Menu | UI Designer | In Progress |
| Sprint 1 | Plan Product Categories | Project Manager | Completed |
| Sprint 2 | Develop Product Display | Developer | Not Started |
| Sprint 2 | Implement Search Feature | Developer | Not Started |
| Sprint 3 | Testing and Debugging | QA Team | Pending |

3. Resource Allocation

A breakdown of roles and work assignments.

| Resource | Role | Daily Rate (£) | Days Worked | Total Cost (£) |
| --- | --- | --- | --- | --- |
| Web Developer | Development | 300 | 30 | 9,000 |
| Designer | UI/UX Design | 250 | 20 | 5,000 |
| Hosting & Domain | Infrastructure | 100 | 3 | 300 |
| Testing Team | QA | 200 | 10 | 2,000 |
| Marketing Budget | Promotion | - | - | 3,000 |

4. Budget Tracking

Tracking total project expenses to ensure they stay within the £30,000 budget.

| Expense | Cost (£) |
| --- | --- |
| Development | 9,000 |
| UI/UX Design | 5,000 |
| Hosting & Domain | 300 |
| Graphics Assets | 1,000 |
| Testing | 2,000 |
| Marketing | 3,000 |
| Miscellaneous | 1,000 |
| Total | 21,300 |